FIDUS INVESTMENT MANAGEMENT

LAYER 2 — ENGINEERING DIRECTIVE

FIDUS PLATFORM: REAL-TIME MONITORING & ALERT SYSTEM

Directive for Emergent  |  Post-Incident Rebuild  |  March 2026

ARCHITECTURE BOUNDARY — READ FIRST

The FIDUS platform (Render API + MongoDB + React) is a MONITORING AND COMPLIANCE LAYER ONLY. It has ZERO trade execution capacity. It cannot open, modify, or close positions. Layer 1 (Social Trading platform equity monitors) is the PRIMARY enforcement layer. Layer 2 (this system) is the SECONDARY detection and alert layer. Layer 3 (LUCRUM break switch) is the last resort only. All work in this directive is: DETECT → ALERT → LOG. Nothing else.

INCIDENT CONTEXT

On March 18, 2026, FIDUS suffered a $59,790 (–14.68%) portfolio loss in 82 seconds. The FIDUS platform had a 5-minute equity polling job running — but NO alert rules were configured on top of it. The system watched the loss happen and did nothing. This directive fixes that.

• Account 2208 (JOSE GOLD DAY-TRADE): –$9,453.66 / –18.91%

• Account 20043 (JARED COPIA): –$33,166.65 / –18.63%

• Account 2206 (JC PROVIDER): –$17,169.94 / –9.58%

• Total: –$59,790.25 across $407,316 under management

PHASE 1 — FORENSIC ANALYSIS (WRITTEN REPORT, NO CODE)

DO NOT WRITE ANY CODE UNTIL PHASE 1 IS COMPLETE AND REVIEWED BY CHAVA.

Investigate and produce a written report. Label every finding:

[CONFIRMED BUG]  /  [MISSING FEATURE]  /  [CONFIGURATION GAP]  /  [WORKING AS INTENDED]

Investigation 1 — Equity Polling Job Audit

• Show the current code for the 5-minute equity polling job

• Which accounts are currently in the polling scope? List all account IDs.

• Is the polling querying the MT5 bridge in real time or reading cached MongoDB data?

• Does the code compare fetched equity against any threshold? Show the code block.

• Does the code trigger any alert, email, or notification? Show the code block.

• What MongoDB collection stores polling results? Show the schema.

Investigation 2 — Alert Delivery Audit

• Is there any alert delivery mechanism (email, push, Telegram) currently implemented?

• Are there any breach events stored in MongoDB? Check every collection.

• Were any alerts generated during the March 18 loss period? Show records.

• What email provider is configured (SendGrid, SMTP, etc.)? Is it working?

Investigation 3 — Trade Data Anomaly (Account 2208: 0W/0T)

• Query MongoDB: how many closed trade records exist for account 2208?

• Are trades stored under account ID 2208 or under master account 2210?

• What is the last sync timestamp for trade data on account 2208?

• Is the MT5 bridge returning sub-account trade history or only master account history?

Investigation 4 — Risk Score System

• Is the Risk Score Penalty Structure computed by the backend or display-only?

• Are breach events stored in MongoDB feeding into score calculations?

• Does any score threshold trigger an alert?

• Conclusion: fully built / partially built / UI display only?

Investigation 5 — Social Trading Monitor Status

• Does our system store whether Social Trading equity monitors are configured per account?

• Is there any field in MongoDB tracking: { socialTradingMonitorConfigured, configuredAt, configuredBy }?

• Conclusion: does our dashboard know if Layer 1 is active for each account?

PHASE 2 — REMEDIATION PLAN (SUBMIT FOR CHAVA APPROVAL BEFORE CODING)

Present the full plan. Wait for explicit approval on each item before building.

Required Item A — Alert Rules on Existing Polling Job [CRITICAL]

The 5-minute polling infrastructure exists. What is missing is the alert logic on top of it.

• When polling detects drawdown exceeding warningThreshold (default 3%), per account in MongoDB:

– Write a breach record to MongoDB alerts collection

– Send email to Chava: account name, current equity, drawdown %, timestamp

– Deduplication rule: one alert per breach per account per 60-minute window — do NOT spam every 5 minutes

• When polling detects drawdown exceeding haltThreshold (default 5%):

– Write CRITICAL breach record to MongoDB

– Send URGENT email to Chava

– Set account flag: { alertStatus: "CRITICAL" } in MongoDB

– Deduplication: same 60-minute window rule

• Both thresholds must be configurable per account in MongoDB — not hardcoded

Required Item B — Alert Delivery Service [CRITICAL]

• Build: /services/alertService.js

• MongoDB collection: alerts { accountId, alertType, threshold, actualValue, drawdownPct, sentAt, resolvedAt, resolvedBy }

• Email content must include: account name, account ID, current equity, drawdown %, threshold breached, exact UTC timestamp

• Test: trigger a manual test alert and confirm Chava receives the email

Required Item C — Equity Snapshot Storage [CRITICAL]

• Ensure every 5-minute poll stores a snapshot record

• Collection: equity_snapshots { accountId, timestamp, equity, balance, drawdownPct, openPositions, breachFlags[] }

• This enables timeline reconstruction for future incident analysis

• Retention: keep 90 days of snapshots minimum

Required Item D — Exposure Aggregation Engine [HIGH]

• Build a cross-account exposure aggregation view

• For each instrument (GOLD, FOREX, INDICES, etc.), aggregate total exposure across all accounts

• Compute: total lots open, % of total AUM, % of individual account equity

• Alert when any instrument exceeds 30% of total portfolio equity

• Alert when any single account exceeds 15% exposure in one instrument

• This is READ ONLY — display and alert only, no execution

Required Item E — Dashboard Alert Panel [HIGH]

• Add alerts badge to top navigation (count of unresolved CRITICAL alerts)

• Add a dedicated Alerts page: account, breach type, value vs threshold, time elapsed, [Mark Resolved] button

• Add RISK STATUS row on each Money Manager card:

– Current drawdown % — color coded: green <3%, amber 3–5%, red >5%

– Social Trading monitor status: [CONFIGURED | NOT CONFIGURED] — red badge if missing

– Last equity sync timestamp

– Active unresolved alert count

• Any account with no Social Trading equity monitor shows a red WARNING banner: "NO EQUITY MONITOR — TRADING SUSPENDED"

Required Item F — Social Trading Monitor Tracking [HIGH]

• Add to money_managers MongoDB schema: { socialTradingMonitors: [{ type, thresholdPct, action, configuredAt, configuredBy, verified }] }

• Display this configuration per account in the Money Manager detail view

• Chava can mark each monitor as "Verified" after confirming in the Social Trading platform

• If no monitor is configured: show red WARNING badge on the Money Manager card

Required Item G — Risk Score Automation [MEDIUM]

• Risk Score Penalty Structure must be computed automatically from breach events in MongoDB

• Daily computation job: read breach events per manager, apply penalty points, write score

• Score < 60 (Weak): badge + alert to Chava

• Score < 40 (Critical): CRITICAL banner on manager card + alert

• Score displayed on Money Manager card with trend indicator (improving / declining)

Required Item H — Data Health Endpoint [MEDIUM]

• Add: GET /api/accounts/:id/data-health

• Returns: { lastTradeSync, tradeCount, lastEquitySync, dataGapHours, bridgeStatus, monitorStatus }

• Display data health badge per account in the dashboard: [SYNCED | STALE | NO DATA]

• Alert Chava if any account has a data gap > 4 hours

PHASE 3 — IMPLEMENTATION RULES

Backend (Render / Node.js)

• Alert logic: add to existing polling service — do NOT rebuild from scratch

• New service files: /services/alertService.js, /services/exposureService.js

• New MongoDB collections: alerts, equity_snapshots

• Add to money_managers schema: warningThreshold, haltThreshold, alertStatus, socialTradingMonitors[]

• All changes ADDITIVE — do not break existing schema or polling logic

• Polling cron must handle MT5 bridge timeouts gracefully — never crash the server

Frontend (React)

• Alerts badge in top nav — real-time, poll /api/alerts/unresolved every 30 seconds

• Risk status row on every Money Manager card

• "NO EQUITY MONITOR" red warning badge for unconfigured accounts — this is BLOCKING, not advisory

• Exposure aggregation view — new tab or section in the dashboard

• Alerts page with full lifecycle (created → acknowledged → resolved)

• Social trading monitor config display per account

Proof Required Per Item

| Item | Required Proof |
| --- | --- |
| A — Alert rules | MongoDB equity_snapshot written during live poll + test alert email received by Chava |
| B — Alert service | Test email with correct content received by Chava |
| C — Snapshot storage | MongoDB equity_snapshots collection with 3+ records, correct schema |
| D — Exposure aggregation | Dashboard showing instrument exposure % across accounts, live data |
| E — Alert panel | Screenshot: risk status row on Money Manager card, alerts badge, alerts page |
| F — Monitor tracking | MongoDB record per account showing socialTradingMonitors[] field populated |
| G — Risk score | MongoDB score record for Jose Gold Day-Trade manager, computed from breach events |
| H — Data health | /api/accounts/2208/data-health endpoint returning correct JSON |

Do Not List

• Do NOT attempt any trade execution, position closing, or broker API write operations

• Do NOT mark anything complete without the required proof

• Do NOT deploy to production without Chava's explicit sign-off on each item

• Do NOT imply in the UI that our system enforces limits — it monitors and alerts ONLY

• Do NOT rebuild the polling service from scratch — modify existing code only

DELIVERABLE CHECKLIST — STRICT ORDER

Submit items in this exact order. Do not proceed to the next item until the current one is approved.

| # | Deliverable | Status |
| --- | --- | --- |
| 1 | Phase 1 forensic report — 5 investigations, labeled findings, no code | [ ] PENDING |
| 2 | Phase 2 remediation plan with effort estimates — AWAIT CHAVA APPROVAL | [ ] PENDING |
| 3 | Item A: Alert rules on polling job + snapshot storage + test email proof | [ ] PENDING |
| 4 | Item B+C: Alert service + equity snapshots live | [ ] PENDING |
| 5 | Item D: Exposure aggregation view in dashboard | [ ] PENDING |
| 6 | Item E: Alert panel, risk status row, warning badges live | [ ] PENDING |
| 7 | Item F: Social trading monitor tracking in MongoDB + dashboard display | [ ] PENDING |
| 8 | Item G: Risk score auto-computation | [ ] PENDING |
| 9 | Item H: Data health endpoint | [ ] PENDING |
| 10 | SYSTEM_MASTER.md updated with three-layer architecture, monitoring boundaries, and alert config guide | [ ] PENDING |

FIDUS Investment Management  |  Engineering Directive  |  Layer 2 Platform Monitoring  |  March 2026